| Leadership Group: Land |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Department: Information Technology |  |  |  |  |  |  | Division: Application Services |  |  |
| ### Project Sponsor: Scott Oppmann |  |  | Date Requested: 4.19.06 |  |  |  |  | PM Customer No. 182 |  |
| #### Request Type: New Development |  |  |  |  |  |  |  |  |  |
| IT Team Name: Land Implementation Services |  |  |  |  |  | IT Team No: 9 |  |  |  |
| Project Manager/Leader: Tammi Shepherd |  |  |  |  |  |  |  |  |  |
| Account Number: | 30003 | Account Description: |  | IT-GIS |  |  |  | Customer Name: | Information Technology – Application Services |
| Grant Funded? Yes No |  |  |  |  | Mandate? Yes No Mandate Source: |  |  |  |  |

Project Goal

To complete the business system and architecture design phases to integrate the land-related products and data currently offered in Access Oakland and introduce the latest geospatial data and technology so that a second generation of Access Oakland Land Products can be offered to constituents on the web and via the One Stop Shop.

Business Objective

To develop the application requirements and system architecture for the second generation of Access Oakland Land Products.

Major Deliverables

Detailed Project Plan

Application and/or System Requirements

End User Hardware and Software Requirements Document

Technical Design Document

Technical Architecture Diagram

Land Data Access Policies

Second Generation Access Oakland Product Cost Structure

Approach

Develop Detailed Project Plan

Create a functional team that will guide the implementation of the second generation of Access Oakland Land Products

Review current systems (Access Oakland, OakMap, other land related products provided in One Stop Shop) and conduct needs assessment with functional team

Gather feedback from selected internal and external users who are current Access Oakland customers

Determine and document system architecture and diagram

Assess User Hardware and Software Requirements

Conduct Tech Review if needed

Benefits

See Return on Investment (ROI) Analysis Document

Impact

Number of Users		+/- 1000 Users

Divisions			PEDS, Equalization, Register of Deeds, Treasurer’s Office, 			Environmental Health, OCDC, CVTs, Road Commission

Leadership Groups		Land

Risk

Business Environment	High - project will dramatically change existing business

processes or will negatively effect the business environment if 					implementation is unsuccessful.

Technical Environment	Medium - previously implemented technologies with new aspects and/or new requirements.

Assumptions

Staffing	IT Staffing: resources will be available for the hours indicated per the attached project plan.

Other Staffing: additional staffing will be available as follows:

| Role: | # Name | Hours per Day |
| --- | --- | --- |
| Project Sponsor: | Scott Oppmann | TBD |
| Functional Team Members | Representatives from: One Stop Shop, PEDS, Equalization, Treasurer’s Office, CVTs, NOCBOR, ESRI | TBD |

Facilities

- IT facilities will be available as needed

Technical

- Second generation Access Oakland products will leverage internet and location-based technologies.

- Second generation Access Oakland products will be available to a variety of technology clients that include cell phones, PDA’s, and other mobile clients.

- Large format printing of location-based data will be available via the One Stop Shop in the second generation Access Oakland products and third party integration of printing services like Kinko’s will be explored.

Funding

- Information Technology

Other

- The scope of the second generation land products includes the following current products: DelTax, Current Tax Profile, Commercial and Industrial Profile, Residential Property Analyzer, Residential Property Profile, Map Atlas Viewer, Product Bundle, and Mortgage Application Acceleration Program.

- Statutory product rates will be preserved in the second generation of the Access Oakland products.

- Second generation Access Oakland products will be offered independent of property class (residential, commercial, etc.).

- The current ROD products will not be available via Access Oakland in the second generation products.

- Second generation land products will allow customers to analyze demographic and lifestyle (type of neighborhood, school district, and proximity to shopping, public facilities, parks) information.

- Second generation land products will allow customers to conduct a basic site search so that potential business locations could be found.

- Use of the second generation land products will rely on the County’s online shopping cart for product payment.  In addition, alternatives to the current monthly billing of subscription customers will be pursued.

- Second generation land products will provide core parcel attributes and geographic data at no cost to the customer

- Any report or data product that is generated from the second generation land products will be provided in Adobe PDF format.

Priority

- 10A

Constraints

Exclusions

- The rewrite of the second generation of Access Oakland products will not include the current ACS products that access ROD information

PROJECT PHASE AUTHORIZATION

| All Phase(s): Project Management, Business System Design, Architecture Design Phase |  |
| --- | --- |
| Total Estimated Application Services Hours: 1521 Cost: $119,405 |  |
| Total Estimated Technical Systems Hours: Cost: |  |
| Total Estimated eGovernment Services Hours: 57 Cost: $6590 |  |
| Total Estimated CLEMIS Hours: Cost: |  |
| Total Estimated Internal Services Hours: Cost: |  |
| IT Application Services Division Manager Approval: | Date: |
| IT Technical Systems Division Manager Approval: | Date: |
| IT eGovernment Services Division Manager Approval: | Date: |
| IT CLEMIS Division Manager Approval: | Date: |
| IT Internal Services Division Manager Approval: | Date: |
| IT Management Approval: |  |
| Approved: Yes No | Date: |
| Reason: |  |
| Project Sponsor Approval: |  |
| Title: | Date: |

PROJECT SUMMARY

Authorized Development All Phases (see above) Hours: 1578 Cost: $125,995

Preliminary Estimated Development for Future Phases Hours: Cost:

Grand Total Estimated Development Hours: 1578 Cost: $125,995

PROJECT COMPLETION AUTHORIZATION

| Customer Acceptance of Product: |  |
| --- | --- |
| Title: | Date: |
| Project Office Review: | Date: |